**Compulsory Partial Surrender (PNG) Action Definition**

This action definition describes a Compulsory Surrender for a tenement in PNG

|  |  |
| --- | --- |
| Editable Content |  |

|  |
| --- |
| **Action Trigger** |
| **Asset Type** | Tenement |
| **Action Name[[1]](#footnote-1)** | Compulsory Partial Surrender |
| **Precondition** | {status} = Live{currentAreaValue} >30 |
| **Is Member Of** | Managed |
| **Interval** | 0 years, every 2 years |
| **Unique Name Format** | PartialSurrender-{expiryDate:yyyy} |
| **Critical Date** | Due By | = {expiryDate} + Interval |
| **Deadline** | Deadline | = {Critical Date}+ 30 days |

*Note: The Action Trigger defines the logic of the Action. The Deadline is the latest date by which the Action can be completed.*

|  |
| --- |
| **Applies To** |
| **Jurisdiction** | **Sub Type** | **Version** |
| PNG | Exploration Licence |  |
|  |  |  |

|  |
| --- |
| **Task List** |
| **Description** | **Days Needed Before Deadline** |
| Notify Geos about upcoming Surrender | 110d |
| Prepare Waiver of Reduction request (if required; 30-75 sub-blocks only) | 40d |
| Submit Waiver of Reduction request (if required; 30-75 sub-blocks only) | 30d |
| Confirm waiver request. If refused, begin Compulsory Partial Surrender process (if required; 30-75 sub-blocks only) | 21d |
| Prepare Partial Surrender forms (Form 12 & Form 17) | 21d |
| Lodge Partial Surrender forms | 7d |
| Partial Surrender lodgement confirmation received | 5d |
| Notify Exploration Manager of Partial Surrender lodgement | 0d |
| Request Partial Surrender Exploration Report | 0d |
| Submit Partial Surrender Exploration Report | -85d |

*Note: Task List items define the Action Status and will have their own trigger dates based on the Days Needed Before the Deadline. Task List items negate the need for separate follow up Actions. You may add in as many Task List items as you wish. If a Task List item has no Days Needed Before Deadline entered, then it will default to the previous Task List Item Days Needed Before Deadline.*

|  |
| --- |
| **Change History** |
| **Date** | **Version** | **Changes** |
| 10/10/2024 | 1.1.0 | Removed custom fields and wiki links |
| 21/10/2019 | 1.0.0 | New Action Definition |

1. Define the action name [↑](#footnote-ref-1)