New POW Action Definition

This action definition describes the process that is followed for a new POW in WA

| Editable Content |  |
| --- | --- |

| Action Trigger |  |
| --- | --- |
| Asset Type | Environment |
| Action Name | New POW |
| Interval | On Demand |

Note: The Action Trigger defines the logic of the Action. The Deadline is the latest date by which the Action can be completed.

| Task List |  |
| --- | --- |
| Description | Days Needed Before Deadline |
| Check Environmental Desktop Assessment | 14d |
| Check Tenement conditions | 13d |
| POW requirements table for Geologists | 7d |
| Write covering letter | 1d |
| Online POW application | 0d |
| Download & distribute GIS data to GIS | -1d |
| Attach document and record Application Date in LandTracker | -2d |
| Await regulator correspondence | -14d |
| Await approval | -20d |
| MSI Exploration Notification submission to regulator | -21d |
| Attach document and update status in LandTracker | -22d |
| Inform GIS of approval | -23d |
| Roll over existing tracks in GIS | -24d |
| Close previous POWs in LandTracker | -28d |
| Check GIS complete | -30d |

Note: Task List items define the Action Status and will have their own trigger dates based on the Days Needed Before the Deadline. Task List items negate the need for separate follow up Actions.  You may add in as many Task List items as you wish. If a Task List item has no Days Needed Before Deadline entered then it will default to the previous Task List item Days Needed Before Deadline.

| Change History |  |  |
| --- | --- | --- |
| Date | Version | Changes |
| 16/12/2020 | 1.0.1 | New action definition |