Pre Clearing Check Action Definition

This action definition describes the process for pre-clearing checks

| Editable Content |  |
| --- | --- |

| Action Trigger |  |
| --- | --- |
| Asset Type | Environment |
| Action Name | Pre Clearing Check |
| Interval | On Demand |

Note: The Action Trigger defines the logic of the Action. The Deadline is the latest date by which the Action can be completed.

| Task List |  |
| --- | --- |
| Description | Days Needed Before Deadline |
| Desktop Assessment | 20d |
| Check tenure conditions | 17d |
| Check NVCP conditions | 16d |
| Initiate on ground inspection | 14d |
| Complete internal pre-clearing form | 5d |
| Review pre-clearing form | 1d |
| Digitize clearing area and final checking | -0d |
| Received tracklogs of clearing | -14d |
| Update GIS disturbance layer | -21d |

Note: Task List items define the Action Status and will have their own trigger dates based on the Days Needed Before the Deadline. Task List items negate the need for separate follow up Actions.  You may add in as many Task List items as you wish. If a Task List item has no Days Needed Before Deadline entered then it will default to the previous Task List item Days Needed Before Deadline.

| Custom Fields |  |
| --- | --- |
| Action Field | Asset Field to copy from |
| {Responsible} | {ResponsibleEnviro} |
| {Manager} | Environment Manager:Static |
| {Relationship} | {Relationship} |

| Change History |  |  |
| --- | --- | --- |
| Date | Version | Changes |
| 29/09/2020 | 1.0.1 | New action definition |

Link=”Contact”